NGAO System Design Phase: Work Scope Planning Sheet

WBS Element Title:	Science Instrument Re-use Cost/Benefit TS (m3)

WBS Element Number:	3.1.2.1.8

Work Package Lead:	Anna Moore

Work Package Participants:	Sean Adkins, Anna Moore

# Work Scope

WBS Dictionary Entry: 	Evaluate the reuse of the existing Keck AO instruments OSIRIS and NIRC2 for proposed NGAO instruments, specifically the near-IR imager (NIRC-2), Near-IR IFU (OSIRIS) and the L /M band imager (NIRC-2).

Requirements: 	The study will as best as possible evaluate the re-use of the existing Keck instruments for NGAO however it should be understood that certain requirements for NGAO are understandably evolving at the current time.

# Inputs:	The study requires a draft of the NGAO Science requirements document (SCRD) plus input from IWG science advisors.  Open dialogue with the NIRC-2 PI Keith Matthews and OSIRIS PI James Larkin regarded as a mandatory requirement.

# Products:	KAON report summarizing the results of the trade study including (a) performance of each existing instrument as part of the NGAO suite versus the requirements specified by the SCRD; (b) evaluate the cost/benefit of this approach versus an all-new instrument suite and; (c) present other considerations such as interface and rotation limitations.

# Methodology:	Proposed methodology includes (a) listing requirements flow-down deduced from SCRD; (b) evaluate performance of current instruments including WFE and background performance and compare to (a); (c) evaluate possible upgrades to current instruments to obtain Science RD performance if it falls short and; (d) investigate restrictions imposed by use of existing instruments.

# Estimate of effort:	Study is currently ~90% complete. Anna Moore has spent approximately 70 hours on this study to date.

# Approvals:			120 hours

| Control | Name | Date |
| --- | --- | --- |
| Authored by: | Anna Moore | 04/25/07 |
| Approved by: | WBS 3.1 Lead |  |
|  | NGAO EC Chair |  |