NGAO System Design Phase: Work Scope Planning Sheet

WBS Element Title:	Laser Launch Facility, Laser Beam Transport, Laser Pointing

and Diagnostics, Laser Launch Telescope

WBS Element Number:	3.3.4, 3.3.4.1, 3.3.4.2, 3.3.4.3

Work Package Lead:	V. Velur

Work Package Participants:	B. Bauman (3 hrs allocated), J. Chin (24 hrs allocated), C. Neyman (75 hrs allocated), V. Velur (98 hrs allocated)

Revision:	1.0	Initial

1.1	After EC input.

# Work Scope

WBS Dictionary Entry: 	3.3.4 Based on system requirements and error budgets, develop the design concept for the systems required for delivering the laser power from the laser to the sky.  Consider potential future upgrades to laser power or changes to laser pulse format.

      - Laser Beam Transport:  Develop the design concept for the system for delivering the laser power from the laser to the launch telescope.  Consider potential future upgrades to laser power or changes to laser pulse format.

      - Laser Pointing and Diagnostics:  Develop the design concept for the system for determining and controlling the alignment and pointing of the laser beams.  Develop the system concept for regular monitoring the beam quality, laser power, and health of the laser launch system.  Consider potential future upgrades to laser power or changes to laser pulse format.

      - Laser Launch Telescope:  Develop the design concept or specify the telescope needed to launch multiple laser beacons.  Consider potential future upgrades to laser power or changes to laser pulse format.

Requirements: 	Shall be based on the FRD.

# Inputs: Assumptions:

- FRD v 1.0

- Science Requirements Summary spreadsheet

- The NGAO error budget spreadsheet and assumptions thereof.

- LAO laser documentation

- Laser Architecture from WBS 3.3.1

- K1 LGS AO System inputs where applicable.

- Only SOR and LMCTI laser formats will be considered (if fiber laser format or any other pulsed laser format is also to be considered, it will probably take a lot more time).

- No uplink AO

- 9 LGS beacons each with the same return.

# Products:	Final Report:

The focus of the products will be to generate proper requirements with feasible conceptual designs to move into the next design phase.

## Provide a report on the conceptual designs for the beam transport optical systems.  The design will include a layout/block diagram as well as description of the interfaces to other subsystems within and outside of the Laser Facility.

### Laser beam relay optics as defined between the laser and the launch telescope.

### Concepts to generate nine laser beacons from a single or multiple lasers; provide losses with pros and cons of the designs.

### Concepts for pointing and steering of laser beams on sky, includes uplink tip/tilt and maintaining asterism fixed on sky.

## Launch Telescope

### Optical requirements.

### Determine feasibility to fit into the secondary mirror module.

## List of diagnostics for BTO and LLT; laser power, beam stability, spectral profile, M2 measurements, and near and far field profiles.

## FRD: Review and upgrade FRD requirements from version 1.0 to 2.0.

# Methodology:

Based on the FRD we will approach all three sections of 3.3.4 and refine the FRD based on input from the team.  Focus on this WBS is to generate proper requirements.

Conceptual design of beam delivery system will be based on Keck 1, Palomar and Gemini BTO system. The conceptual design will look at sources of loss during transmission and ascertain the feasibility of obtaining 75% throughput.  The bottlenecks (peak power thresholds, pulse length etc.) will be documented for components considered for the BTO.

Holographic techniques for beam splitting (and perhaps keeping the asterism stationary on the sky) will be explored based on work done by Stalcup et al.

Laser pointing is the critical and space constraints based on K1 LTA based design and appropriate fast steering mechanisms will be studied and documented.

Generation of Launch Telescope Optical Requirements based on K1 LGS Design.

Laser diagnostics will be based upon Palomar and K1 laser systems.

Essential diagnostics at the LTA will be documented and space envelopes for implementing these will be evaluated.

# Estimate of effort:

## Completion of FRD requirements version 2.0 – 25 hrs

## Beam Transport Optical System

### BTO conceptual design – 25 hrs

### Means to create nine LGS beacons (splitting one or 3 lasers into 9 beacons) – 20 hrs (developing mechanisms to create beacons).

### Pointing and Steering

#### Method to change the asterism radius and facilitate 3 roving beacons’ pointing – 30 hrs

#### Mechanism to keep LGS asterism fixed on the sky – 40 hrs

#### Method to stabilize LGS spots of WFSs – 20 hrs UTT

## LLT optical requirements and feasibility – 25 hrs

## Beam stability, power, spectral profile, M^2 measurement and LLT diagnostics – 15 hrs

Total requested hrs. = 200 hrs.

# Approvals:	200 hours.

| Control | Name | Date |
| --- | --- | --- |
| Authored by: | Viswa Velur | 09/11/07 |
| Approved by: | Jason Chin | 10/3/07 |
|  | Don Gavel | 10/11/07 |
|  | Peter Wizinowich | 10/11/07 |