Meeting 4 Action Items (Status as of 2/28/07)

Attended by Adkins, Bouchez, Clare, Dekany, Flicker, Gavel, Max, Moore, Neyman, Velur, Wizinowich (Meguro & van Dam attended part)

Polycom/phone: Bauman, Le Mignant, Marchis

Complete

Incomplete

Comments

Action Items:

- Management topics

  - Move out proposal and fundraising WBS element when replan.

  - Need reports/presentations posted well enough in advance to allow advanced review of materials in order to reduce presentation time and increase discussion time (and to be better prepared).

  - Get teams more together during meetings

  - Need work scope planning sheets for all items due at next meeting by 1/30.

  - Include reviewer name on work scope planning sheet.  They should review the penultimate draft.  Disagreements or increases in scope should be brought to the attention of the EC.

  - Include a linked list of KAONs on Twiki.

  - Schedule a separate meeting(s) for replanning.

- Science Case Requirements

  - Contiguous Field of View

    - Need to understand need for deployable imagers (as part of d-IFUs?)

  - Should add a TDAWG category to science case requirements

  - Need to understand science benefit of lower emissivity.  Choose the appropriate science cases for use with emissivity performance budget.

  - Determine if we are missing an IFU behind a coronagraph for high contrast science.

- Science Operations

  - At some point we need to understand the cost/benefit trade for different observing models and different observing efficiencies and uptimes.

  - DLM proposed delaying WBS 3.4.2.1.  Needs discussion with EC to determine when this needs to be done.

  - Need to think about whether NIR and visible science instruments need different observing models and/or observing efficiency budgets.

  - Would like to understand the required number of hot science instruments and the switching time between instruments and between science modes (i.e., LGS and NGS)

  - Are alternate AO modes useful for backup?  For example in poor seeing conditions should L-band be used and would this increase its priority?

  - Could double science return on photometric nights by having AO capabilities on both telescopes.  Should we consider different science capabilities on the two telescopes?

  - Determine how DLM can work effectively with science teams on generating the observing scenarios.

  - Should make sure that the observing model supports targets of opportunity for transient objects.

- Performance Budgets

  - Publish assumptions for each science case.

  - Need to make current version of spreadsheet, along with changes, available to team.

  - Need additional guidance on what best case to include and to include it.

  - Same for worst case.

  - Astrometry error budget needs to consider breathing in an MCAO system.

  - Make draft photometry document available on Twiki.

  - Add another person to polarimetry team (Graham or Perrin or Metchev)?

  - Need to complete planning sheets for many of the performance budgets (have for WFE & EE, observing efficiency and uptime + throughput & background & companion sensitivity).

  - May want to use more inclusive PSFs in evaluating the EE budget.

  - Evaluate sensitivity of EE budget to changes in Strehl.

  - Consider different treatment of a wider field tip/tilt star for just windshake correction in WFE.

  - Include AO amplification in WFE.

  - Include focus errors from M2 piston vibrations in WFE.

- Telescope Wavefront Errors

  - Consider use of additional information such as segment edge sensors or frequency of vibrations.

  - Consider a NGAO budget item for reducing Observing vibration environment or improving ACS or ?

  - Evaluate tip/tilt due to wind and/or telescope structural vibrations.

  - Evaluate secondary piston vibrations impact.

  - Need to understand tip/tilt requirements to deal with tip/tilt vibrations (whether correcting with tip/tilt stage or DM).  Also consider use of a parametric oscillator or Kalman filter.

  - Summarize TS in a KAON.

- LGS Wavefront Sensor

  - Presentation needs corrections in a number of places; especially bad seeing plot.

  - Use 8 LGS asterism for wide field SHWFS case to check number of subapertures.  If this is quick it is worth doing.

  - Summarize TS in a KAON. Draft posted.

  - Get results of pulsed vs CW study with radial format CCD (SA to provide in 4-6 weeks).

- Low Order Wavefront Sensor

  - Summarize TS in a KAON.

  - Where is the plateau in lower tip/tilt error vs number of tip/tilt sensors?

  - Are there ways to deal with the null modes such that a TTFA is not needed for this purpose (can use a slow WFS for Na distance)?

  - What is the magnitude and required bandwidth for dealing with null modes?

  - Determine impact of TT sensors using multiple wavelength.

- On-sky experiments in 07A

  - Understand what NGWFC telemetry should be recorded for next GC observations to help understand astrometry performance budget.  Or additional observations and/or engineering time.

  - Consider whether we need to have a PSF reconstruction trade study (Chris has done a literature search).  Consider whether we want to try this with NGWFC telemetry.

  - Need to consider whether/how we want to get better measurements of outer scale and/or isokinetic angle.

- Instrument Reuse Trade Study

  - Need to answer science requirements questions in presentation.

    - In near term Claire to understand L & M band science requirements.

  - Change name to “L and M band imager” per request.

  - Write up NIRC2 reuse KAON in near term (as 1st light instrument, NIR imager and L&M band imager) to close out this item for the time being (seems scientifically low priority right now).  This could be part of a larger instrument reuse TS or a separate KAON.

  - Add NIRSPEC reuse to instrument reuse TS.

  - Include what the reused instruments would be capable of doing behind NGAO (without or with upgrades).

- Instruments

  - Sean and Don to talk to Eikenberry about possible NGAO involvement. Email exchange only so far.