Action Items from Meeting 2

In person participants: Adkins, Bouchez, Cameron, Dekany, Gavel, Ireland, Max, Moore, Neyman, Velur

Telecon participants: Johansson, Le Mignant, Marchis, Reinig

- Update work scope planning worksheet template

  - Rethink approvals & who should approve

  - Change delivery date to prior to 10% of effort spent or < 40 hrs

  - All to provide recommended edits by 11/21.

  - Do we want to include a table of contents for KAON to be produced?

- WBS tracking

  - Peter to define granularity & frequency for tracking input.

- Science/system requirements

  - Look at TDAWG report for possible science/system requirements on NGAO.  Claire to post TDAWG report on twiki.

  - For extrasolar planets is R~100 & R>100 equivalent?

  - Is the 10-20% of the telescope emissivity requirement for “galactic assembly and star formation history” science case justifiable?  Would like to see sensitivity versus emissivity plot for this case.

  - For galactic center astrometry case should carry comparison to science capabilities with the Keck Interferometer.

  - David to provide a list of items (like observational requirements, archiving, data reduction pipeline, calibration requirements) to consider including in the science requirements

  - May need different names for the Science Requirements & System Requirements documents in order to distinguish the acronyms if these two documents are not melded.  Possibilities include Science Definition or Science Requirements Definition document.

- Performance budgets

  - What is the impact of resolved tip/tilt object for asteroids or minor planets?

  - Sean to provide input on Rich’s definition of observing modes and configurations.

  - Need a spec on frequency of faults.

  - David to setup telecon(s) on observing efficiency & uptime.

  - Determine if observing efficiency & uptime budgets be combined?

  - Rich to post wavefront error budgets for each science case on Twiki, including revised terms for tomography.

    - Note that Fig 65 in the proposal is incorrect.

    - Review whether 29 nm rms for tomography error is equally valid for galactic center and ideal case.

- Does the current plan allow us to adequately review the big picture?  Are there ways to enhance our ability to maintain the big picture?

  - EC to discuss this topic.

  - Identify & communicate critical interfaces between major efforts.

- Complete KAONs by 11/28 for:

  - Draft 1 of science requirements

  - LGS asterism TS

    - KBO science case should be redone (note that Fig 65 in the proposal is incorrect)

  - LGS asterism variability TS

    - Should include thoughts on variable laser projection asterism implications

  - Interferometer requirements

- Produce work scope planning sheets for:

  - Science cases

  - All performance budgets

  - Trade studies due for meeting 3

- Produce/post table of contents for major deliverable documents (System Requirements Document and System Design Manual).

- Look at removing cost information from Twiki.  Rich may have a cost scrubber for mpp.

- Rich to post meeting 4 agenda & correct meeting 3 to include MOAO/MCAO trade study.

- Rich to post template for NGAO ppt.  All to use for their NGAO presentations.