NGAO Meeting Minutes.

Date:  September 11, 2007

Regarding:   WBS Element 3.3.  Laser Facility

Attendees:  Chin, Velur, Bell, Johansson, Neyman

Goal:  Final review of WSPS for element 3.3 Laser Facility.

Agenda:

- Review of all WSPS by entire team

  - WSPS 3.3.2  Laser Enclosure

    - JB to address possibly more than 1 enclosure.  Laser architecture may require one enclosure on telescope el ring and one on Nasmyth platform.

    - JB to clearly define WBS element includes enclosure for laser only; not for beam transport optics as currently listed.

  - WSPS 3.3.3  Laser

    - VV to include a table of laser requirements with comparison with LMCTI and SOR laser.

    - VV to add table for criteria for guidance to down select of laser; possible size and weight considerations.

    - VV to add 20 hours to make task more reasonable.

  - WSPS 3.3.4  Launch Facility

    - JC to work with VV to better define deliverables and hours.  Possibly to regroup.

  - WSPS 3.3.5  Safety System

    - No major changes.

  - WSPS 3.3.6  Laser Control System

    - EJ presented draft of WSPS.  Need more input from JC on electronics.

  - All WSPS is to be completed with changes by COB 9/12.  These will be submitted to Peter W.

  - JC was asked to provide some thoughts on possible laser architecture for team members.

  - JC asked team members to clearly state assumptions in the WSPS “input” area.

- Items to present for 9/17 meetings

  - Deliverables from WSPS and major assumptions.

  - System layout and top level phasing to drive work sequences.

  - Top level block diagram to describe what other subsystem I/Os are there.  Hopefully this will generate possible missing pieces.

  - Laser down select criteria.  Get feedback.

  - JC to provide PPT to other members for feedback by 9/13.

Old action items:

- VV to post latest FRD. Done.

- JC to send VV documents. Done.

- Team to finish WSPS by 9/5/07. Drafts completed.

- JC to call next meeting.  Done.

New action items:

- Team asked to summit final by COB 9/12.

- JC to provide team members info on laser architecture.

- JC to start Power Point and get feedback from other team members by 9/13.