NGAO optomechanical meeting notes

Aug 18, 2009

Attendees: Kupke, Lockwood, Adkins, Delacroix, Bell, Gavel

Alex has new design in response to Rich’s requrest to cover entire field with all 3 arms.

P8 of Alex’s latest e-mail has list of requirements questions. Chris to revisit the contour requirements data base and suggest updates to make it compatible with the present pickoff schemes.

Dual star module (astra) bench is in the vault – Jim. Jim also mentions the need to consider the telescope simulator optomechanics as they affect the layout. Chris to work in the mirror fold-in mechanism arrangement for the simulator. Jim to put existing AO system’s telescope simulator in the vault.

Reni is working on the interferometer feeds: Astra (focused) and visibility-self-phase (columnated) modes. Reni needs to get optical designs of the interferometer front ends from Keck people.

Alex to check on status of LGS WFS design – volume and location needs to be confirmed.

Reni to put in curvature information into zemax file for version 7 of the optical relay design.