NGAO Systems Engineering Meeting

Friday, July 31, 2009 10:00 AM HST, 1:00 PM PDT

Attendees: CN, EJ, RD

Notes from meeting:

- ICD status

  - The collections are in Contour, linked to requirements in Contour. Ready to distribute for input and update. Publish after that. Review teams are assigned to the ICDs; they will review what is in Contour.

- Discussion on getting help from Lewis Roberts at JPL

  - We need to be specific about how we will use him. Rich wants a proposal showing what tasks we will have him work on. (Done, Chris has distributed).

- Error budget flow-down update (long discussion).

  - Several flow-downs have been posted.

  - Antonin has done a timing flow down for LGS; will add one for NGS as well.

  - Need a flowdown from Don. Rich may produce a placeholder based on a simple servo, pending input from Don.

- FRD review

  - Rich has not had time to look at WFS requirements. Viswa has been gone.

  - RTC requirements – still waiting for review by Don and Marc.

  - Science Operations Tools. Need to be written.

  - These are the three main efforts needed to complete the review.

- SRD document.

  - Chris sent to Erik and Peter for review.

New Action Items:

None.

Existing Action Items:

- EJ to propose document control solution for flow-down spreadsheets.

- EJ: review OCD draft and use as guide for science tools requirements, PW will review results with EJ. (PW has taken 1st pass, EJ has reviewed. Awaiting review by JL.)

- EJ to start importing Instrument Baseline Requirements into a spreadsheet for review. (Done. Need to pull some subset of these into Contour).

- All: Finish requirements review by end of July.

- All: Error budget flow down complete and entered into Contour by end of August.