NGAO Systems Engineering Meeting

Friday, August 21, 2009 9:00 AM HST, 12:00 Noon PDT

Attendees: PW, CN, EJ, RD

Notes from meeting:

- FRD status

  - Requirement groups still needing work:

    - LGS WFS, NGS WFS, LOWFS,

    - RTC

    - Science ops tools

    - Data server

    - Incorporation of subset of Baseline Instrument Requirements

    - Inputs from error budget flow downs

- Error budget flow down status and discussion

  - KAON 644 -> flow down assignments.

  - Some requirements from flow down will be hard to meet. Some may have conflicting issues. How to resolve? Long discussion.

  - Rich to schedule 9/2 meeting to discuss error budget flow downs and actions required to resolve issues.

  - Issues requiring additional calculations will have to be resolved in the 2nd release of the FRD.

  - Peter thinks same requirements review teams that worked on the FRD review should review the error budget flow downs and update their requirements accordingly. Rich does not want a lot of new requirement writing based on the flow downs (e.g., do not write requirements on each optic).

- Rich has not been able to complete WFS requirements review. Peter will review these for him.

- Discussion about Lewis Roberts

  - He is available, do we have $$ to support him? Think we can support ~90 hours.

  - He has training in requirements and requirements management. He is editor/author for WIFMOS functional requirements

  - A fresh look at the entire SRD/FRD package is worthwhile.

  - Rich to discuss with Mitch, work up actual $$ and get back to us.

- Some discussion on release dates.

  - FRD 2 is scheduled for Feb 26. Is this to late for designers to use as input to their designs?

  - SRD 2 Nov?

New Action Items:

1) Rich to talk to Mitch about Lewis. (Done, Lewis is already working for us)

Existing Action Items:

- EJ to propose document control solution for flow-down spreadsheets.

- EJ: review OCD draft and use as guide for science tools requirements, PW will review results with EJ. (PW has taken 1st pass, EJ has reviewed. Awaiting review by JL.)

- EJ to start importing Instrument Baseline Requirements into a spreadsheet for review. (Done. Need to pull some subset of these into Contour).

- All: Finish requirements review by end of July.

- All: Error budget flow down complete and entered into Contour by end of August.