NGAO Systems Engineering Meeting

Friday November 20, 2009, 2:00 PM HST, 4:00 PM PDT

Attendees: PW, CN, EJ, RD

Notes from meeting:

- Group discussion of list of systems engineering action items from Mini Reviews

  - New actions and status of items captured in revised spreadsheet see Systems Eng. TWiki page

- Discussion of Contour Software upgrade from version 2.5 to 2.8

  - Date will be December 1 with backup day of December 2.

  - Attendees approved date,

  - EJ to mail out NGAO group wide email

- Other agenda items will be discussed at next meeting

- We will meet again in Dec 11 at 4:00/2:00 PM, skip Dec 25 and January 1.  First meeting of calendar year 2010 will be January 8.

New Action Items:

- EJ to mail out NGAO group wide email

- CN, PW, GD, RD new action items from mini reviews see spread sheet.

Existing action items:

- EJ to look at VV edits to WFS edits, time permitting.

- LM, CM, CN and LR to decide how to revise ScRD.

- PW to send OCD information to Lewis.

- EJ/CN to work on effort estimate for testing parametric oscillator on current AO system.

- EJ to propose document control solution for flow-down spreadsheets.

- All: Finish requirements review by end of July.

- All: Error budget flow down complete and entered into Contour by end of August.