NGAO Systems Engineering Meeting

March 17, 2010 12:30 PM HST, 3:30 PM PST

Attendees:  PW, CN, DG, RD

Minutes:

Final issues from the Functional Requirements Review Week

Discussion of which document should be controlled. Team finalized on this list:

System Configuration

- KAON 550 NGAO System Configurations Spreadsheet Updated 2/19/10 - P. Wizinowich

- KAON 682 NGAO Master Device List v1.1 - C. Neyman (E. Wetherell revisions)

- KAON 705 AO-Level Control Loops Updated 2/19/10 - P. Wizinowich

- KAON 636 OOCD - P. Wizinowich (J. Lyke revisions)

Peformance Budgets

- Wavefront Error Budget Tool v2.0 - R. Dekany

- High-Contrast Error Budget Tool v2.0 - R. Dekany

- Performance Flowdown Requirements Spreadsheet v2.0 - R. Dekany

+ Includes transmission, background, non-correctable WFE, NCP tip-tilt, observing efficiency (acquisition, dither, instrument switch), and system uptime budgets

- KAON 716 NGAO Preliminary Design Wavefront Error Budgets v1.0 - R. Dekany

Other budgets

- KAON 709 Power Consumption and Cabling - C. Neyman (E. Wetherell revisions)

- Heat dissipation budget

- Mass budget

Interface Control

- Pupil Mapping to DM's (Keck Drawing 1410-CM0010 Rev1) - P. Wizinowich

To be placed into configuration control

- A definitive version of the optical design file (.ZMX format) - P. Wizinowich (R. Kupke revisions)

- SolidWorks? Model v??

Next meeting March 24, 2010 3:30 PM PDT (12:30 Hawaii)

Meeting will cover status SRD, FRD, posting of Controlled documents

New action items:

- PW to get Jim Lyke’s updates to OOCD and add to posted version

- CN to send PW version 7 of N-Squared diagram

- RD to send out NGAO project wide email about version control and updates to FRD, SRD, etc