NGAO Systems Engineering Meeting

Friday, June 5, 2009 1:00 PM HST, 4:00 PM PDT

Attendees: EJ, PW, CN (RD absent)

Notes from meeting:

- General discussion about revising requirements. Prior to release 1 of the FRDs, get both reviewers concurrence, else bring up with Systems Engineering Team. Post release 1, we should use the already approved and published process for revision (KAON 638).

- General discussion regarding requirements changes that impact the system design.

- Erik updated on the requirements review status. Erik to check with Rich re his ability to complete the review on time.

- Erik to give Peter spreadsheet versions of his remaining review items.

- Discussion about the SRDs. The schedule shows them starting May 18, ending July 15. 180 hours. Chris to send out for review.

- Erik to start importing a subset of the Instrument Baseline Requirements into Contour.

- Erik to touch base with Viswa regarding his concerns on the AO Enclosure issue.

New Action Items:

- EJ to contact RD regarding his completion of the WFS requirements review. (Done)

- CN to send out SRDs for review. (Done)

- EJ to send PW spreadsheets of requirements to review. (Done)

- EJ to start importing Instrument Baseline Requirements into a spreadsheet for review. (In progress)

- EJ to touch base with Viswa. (done)

Existing Action Items:

- EJ to propose document control solution for flow-down spreadsheets.

- EJ: review OCD draft and use as guide for science tools requirements, PW will review results with EJ. (PW has taken 1st pass, EJ has reviewed. Awaiting review by JL.)