NGAO System Design Phase: Work Scope Planning Sheet

WBS Element Title:	Agreement between Tomography Codes

WBS Element Number:	3.1.1.2.1

Work Package Lead:	Don Gavel

Work Package Participants:	Ralf Flicker, Chris Neyman

# Work Scope

WBS Dictionary Entry: 	Understand the differences between tomography codes in use at WMKO and UCSC, modify the codes as appropriate and document the result that should be used.

Requirements: 	Compare the tomography algorithms for consistency amongst the 3 codes: Ralf Flicker’s code, Brent Ellerbroek’s LAOS/TAOS, and Don Gavel’s TomographySphericalWave. Considers only the tomography error contributor to error budgets. Does not include modeling of wavefront sensors, deformable mirrors, or control systems.

# Inputs:	Method of LAOS/TAOS is documented in: Ellerbroek, B.L., “Efficient computation of minimum-variance wavefront reconstructors with sparse matrix techniques,” JOSA-A, 19, 9, Sept., 2002, 1803-1816. Ralf Flicker’s presentation to the EC on Nov. 14, 2006 and KAON #429, “NGAO System Design Phase Trade study report 3.1.2.3.3 – LGS Asterism Geometry and Size”.  Method of TomographySphericalWave is documented in: Gavel, D.T., “Tomography for multiconjugate adaptive optics systems using laser guide stars,” SPIE Astronomical Telescopes and Instrumentation, Vol. 5490, Glasgow, Scotland, June, 2004.

# Products:			A. Report

1. Introduction

1.1 Description of each code’s mathematical methods – emphasize that the solution should be the same, only the solution technique differs, thus any discrepancy in solution indicates a coding error in one or both codes or a difference in implementation that introduces approximation errors, assuming the inputs are identical.

1.2. Description and quantification of the discrepancies expected due to different approximations in the modeling. –E.g. Ralf Flicker’s code uses a low resolution spatial domain approximation; any of the codes may use ray instead of Fresnel propagation through the atmosphere; each code may use different (and possibly dubious) methods to generate random Kolmogorov screens.

2. Summary of tomography results to date. – use tables to show the tomography error prediction results for baseline cases run so far. Discuss error bars in light of approximation discrepancies.

3. Results from the test cases –(see below) noise-free “phantom,” just measurement noise, noise-free: one guidestar, 3-guidestar, 5-guidestar, 8-guidestar (5 and 8 LGS configurations are those recommended in KAON 429).

4. Further results and conclusions –Depending on the outcome of tests, we may either (1) identity and fix bugs in one or more codes, (2) determine that approximations in the implementation methods are a dominant source of discrepancy, then, depending on the magnitude of these discrepancies we will need to assess whether further more refined code development is needed –note that additional code development is not within the scope of this task. If code development is needed, an additional task will need to be integrated into the project plan’s WBS–, or (3) certify codes for the classes of problems where we have deemed that errors are tolerable –the EC has recommended that “tolerable” is defined as 30 nm rms.

B. A set of “typical” atmospheric phase screens in a database for any comparisons needed subsequent to this study.

# Methodology:	Summarize runs that have been done so far - list the parametric assumptions and the results.  Re-do the case where they significantly disagree, this time carefully making sure our parameter inputs are in fact the same (we were in somewhat of a rush during the proposal week). Run tests that quantify code behavior with respect to individual assumptions/inputs, for example: Do a noise-free "phantom" case, that is, using a unit aberration at some altitude and verifying that the codes produce identical results, which would be a reconstruction of the unit aberration plus explainable artifacts.  Model the response to just measurement noise, no aberrations, and make sure codes produce the right variance in the solution. Test solutions with one guidestar, first at infinity, then at LGS altitude.  Test solutions with three guidestars on a triangle. Check results vs angular separation.  And so on - When we compare codes, I suggest we use identical atmosphere realization in each case, at least early on, so that we can rule out statistical variation as a source of discrepancy.

# Estimate of effort:		I would estimate this will take ~60 hours: 40 hours of Don Gavel, and 20 hours of Chris Neyman and Ralf Flicker. The SEMP shows 40 man-hours assigned to this task. Should we conclude that additional code development is necessary, that additional effort would be beyond the scope of this task.

# Approvals:

From a 2/7/07 email from PW to DG: At the time of approval much of the work in support of this WBS has already been completed.  Flicker has done an extensive set of simulations in KAON 429, Neyman has run several of the cases from this KAON with LAOS and gotten similar results to the optimistic case and Gavel has run his code and also gotten similar results to the optimistic case.  We therefore believe that the only required remaining work is to generate a KAON that provides the following: a brief explanation of the differences between the three codes and the purpose of the comparison, a side-by-side comparison of the results from the three tomography codes, an explanation of the observed discrepancies, an explanation of why Flicker's conservative case results have not been reproduced, and a summary of the conclusions.

| Control | Name | Date |
| --- | --- | --- |
| Authored by: | Don Gavel | 2/5/07 |
| Approved by: | Rich Dekany | 2/15/07 |
|  | Peter Wizinowich | 2/15/07 |