NGAO System Design Phase: Work Scope Planning Sheet

WBS Element Title:	Wavefront Error Budget vs. Sky Coverage;

Encircled Energy Error Budget vs. Sky Coverage

WBS Element Number:	3.1.1.5 and 3.1.1.6

Work Package Lead:	Richard Dekany

Work Package Participants:	Don Gavel, Ralf Flicker, Claire Max

# Work Scope

WBS Dictionary Entry: 	3.1.1.5 Development of residual wavefront error budgets for a set of key observational scenarios.  The first step is to document the budget and tool used in the proposal.

3.1.1.6 Development of encircled energy budgets for a set of key observational scenarios

Requirements: 	We will use key observing scenarios to refine the wavefront error and encircled energy error budgets using the spreadsheet tool developed by R. Dekany.  The Science Team will identify the highest priority scenarios for analysis, in collaboration with Dekany, Gavel, and Flicker.  The key observing scenarios identified for analysis in this task will be updated forms of those listed in the NGAO Proposal (June 2006) and/or in the Science Requirements Document Release 1, dated November 12 2006.

# Inputs:	2.1.4 Science Requirements Summary; will provide the science guidance for the first iteration of this tool.  Other key refinements will come from 3.1.1.1.4 Sodium Return vs. Laser Format; all the trade studies under 3.1.2 (particularly 3.1.2.3.3 LGS Asterism Geometry and Size and 3.1.1.1.2 Telescope Dynamic Wavefront Errors, for which only crude models currently exists).

# Products:	This work package will generate:

# 1) an initial report documenting the assumptions in the spreadsheet tool (a technical summary, not a ‘users manual’). We do not envision release of a general-use tool; rather the spreadsheet tool should be usable by a few trained members of the Systems Engineering team.

# 2) a technical report including wavefront error and encircled energy error budgets for the key science cases identified.  Certain parametric trade studies (e.g. performance vs. r0) will be included as time allows.

# Methodology:	The content of the error budgeting spreadsheet has been assembled from published references, primarily Adaptive Optics for Astronomy, by Hardy.  Errors are divided between high-order wavefront errors and tip/tilt errors, each contributing to an expected delivered Strehl ratio (from which equivalent RMS wavefront errors are estimated using the Marechal approximation.) Within each category, individual error terms are estimated with either engineering equations or given allocations (particularly true for systematic error terms).  In the case of allocations, we will sometimes use auxiliary simulations, modeling, experiments, and engineering judgment, documenting the source of the allocation value for traceability.

# Sky coverage calculations utilize visible star counts by Bachall-Soneria and IR star counts by Spagna.

# Validation of the tool will be conducted by comparison with on-sky performance of the existing Keck AO system.  Note, there is a parallel effort, WBS 3.1.1.2.3 “Anchor to Keck II LGS AO PSFs”, which will also be conducting comparison of our simulation capability to real data.  The goal there is to verify our PSF simulation capability against real data; the effort here is validation of engineering wavefront error budget tool(s).

# Additional validation will be performed by internal review (detailed walkthrough) and via request of review by external experts.

# Estimate of effort:	Appendix 10 of the SD SEMP allocates 220 total hours to the combined effort of these two work packages.  This is allocated as 120h for Dekany, 70h for Gavel, and 30h for Flicker.  Gavel, specifically, will contribute a new encircled energy calculator (integration of which into Dekany’s spreadsheet tool is TBD.)

# Approvals:

| Control | Name | Date |
| --- | --- | --- |
| Authored by: | Richard Dekany | 12/01/06 |
| Approved by: | Richard Dekany | 1/4/07 |
|  | Peter Wizinowich | 1/12/07 |

Draft Report Outlines

NGAO Wavefront Error Budgeting Tool

- Background

- Assumptions

- High-order Wavefront Errors

- Low-order Wavefront Errors

Tip/tilt errors

Focus errors

Calibration / systematic errors

- Sky Coverage Calculation

Sky coverage vs. tip/tilt star magnitude

- Appendix: Spreadsheet Input/Output Overview

NGAO Wavefront Error and Encircled Energy Budgets

- Introduction

- Key Observing Scenarios [based on key science cases]

- Parametric Studies [approximately one per key observing scenario]

Optimized system performance vs. total sodium laser photoreturn

Optimized system performance vs. DM correction order

Optimized system performance vs. on-axis tip/tilt star magnitude

Sky coverage fraction viewable at various performance levels (based upon off-axis tip/tilt star magnitude and distance)

Performance vs. Seeing and Wind Conditions

- Conclusions

Key NGAO WFE performance drivers and sensitivities