NGAO System Design Phase: Work Scope Planning Sheet

WBS Element Title:	Rayleigh rejection

WBS Element Number:	3.1.2.2.5

Work Package Lead:	V. Velur

Work Package Participants:	V. Velur, S. Kellner, C. Neyman

# Work Scope

WBS Dictionary Entry: 	Evaluate the impact of unwanted Rayleigh backscatter to NGAO system performance.  Consider the relative performance, cost, risk and schedule of various strategies for mitigation of LGS Rayleigh backscatter. Techniques include background subtraction, modulation and optimizing projection location.  This issue is closely coupled to laser pulse format, with pulsed lasers generally providing more options for Rayleigh mitigation than CW lasers.  Complete when NGAO baseline architecture selected.

Requirements: 	Basic LIDAR equation (Gardener et. al. and Hardy) based estimate of Rayleigh scatter is modeled for the Keck telescope. Types of lasers, Rayleigh rejection schemes are looked at.

# Inputs:	Assumptions: On-axis projection of lasers, US standard atmosphere.

# Products:	A report and a presentation for the EC.

# Methodology:	Estimate the # of photons collected by the telescope due to Rayleigh scatter and estimate how this affects the WFSs for a single beacon and single WFS. Explore the laser types and pulse formats and show their relative pros and cons in a tabular form.

# Estimate of effort:	40 hrs. (16 hrs. already used up).

# Approvals:

| Control | Name | Date |
| --- | --- | --- |
| Authored by: | V Velur | 12/05/2006 |
| Approved by: | WBS X.X Lead |  |
|  | NGAO EC Chair |  |