NGAO System Design Phase: Work Scope Planning Sheet

WBS Element Title:	NGAO Work Package

WBS Element Number:	3.1.2.2.13

Work Package Lead:	Brian Bauman

Work Package Participants:	Brian Bauman, Chris Lockwood

# Work Scope

WBS Dictionary Entry: 	Consider the performance, cost, risk, reliability, and maintainability of a stand-alone tip/tilt mirror vs. mounting an otherwise necessary mirror (e.g. a DM) on a fast tip/tilt stage. Note that high BW correction is difficult with a large or heavy mirror.  Complete when tip/tilt approach selected.

- Inputs:

DM options presented in NGAO proposal (for size and weight requirements, also to yield magnification of tip/tilt stage onto sky)

Wavefront error budget (for speed requirements)

Atmospheric model (for tip/tilt stroke requirements)

Products:

Report Table of Contents:

Summary of assumptions and requirements

Summary of available technologies

Table of design options and how they map onto requirements

Relevant datasheets from vendors

Expected performance

Recommendations

# Methodology:

For approach of mounting DM on a tip/tilt stage:  Inquire with other projects that have considered mounting DM’s on tip/tilt stages (e.g., Gemini Planet Imager) to find out what they have learned.  Survey vendors.

For approach of using additional tip/tilt mirror:  assess possible positions for tip/tilt mirror and impacts on packaging.  Apply vendor survey knowledge to select tip/tilt stage technology.

Estimate of effort:	60 hours (same as SEMP)

# Approvals:

| Control | Name | Date |
| --- | --- | --- |
| Authored by: | Brian Bauman | 12/6/06 |
| Approved by: | Richard Dekany | 12/6/06 |
|  | Peter Wizinowich | 12/11/06 |